Scope of Work Change Request

Church Sync Pro

Overview

This document outlines a modification to the existing scope of work for Church Sync Pro.

The original architecture was designed to retrieve contribution and payout information from Planning Center Online (PCO) and create Deposit transactions inside QuickBooks Online (QBO), primarily based on payout totals so deposits could closely align with actual bank activity.

After further evaluation of the accounting workflow and reconciliation process, we are requesting a change to the transaction architecture and posting methodology.

Revised Functional Requirement

Primary Change

Instead of creating Deposit transaction types in QuickBooks Online, Church Sync Pro should now create Journal Entries in QuickBooks Online using contribution-level data from Planning Center Online.

The system should no longer rely primarily on payout totals or grouped bank deposit activity as the source structure for accounting entries.

The new process should pull transaction data directly from Planning Center Online and generate summarized daily journal entries.

Transaction Scope

Included Transactions

The integration should only include electronic giving transactions processed through Stripe within Planning Center Online, including:

- Credit card transactions

- ACH/eCheck transactions processed via Stripe

- Other Stripe-based electronic giving methods

Excluded Transactions

The following transaction types should NOT be included in the automated journal entry process at this time:

- Cash donations

- Physical check donations

- Offline/manual gifts

- Non-Stripe payment methods

These excluded transaction types may be evaluated in a future enhancement phase.

Journal Entry Structure

Posting Frequency

- One journal entry should be created per day in QuickBooks Online.

- The journal entry should summarize all qualifying electronic transactions for that calendar day.

Revenue Account Mapping

- Revenue accounts should continue using the existing mapping logic already established within Church Sync Pro.

- Contribution funds/designations from Planning Center should map to the corresponding revenue accounts in QuickBooks Online.

Journal Entry Format

Credits

The journal entry should credit the mapped revenue accounts based on the summarized contribution totals for the day.

Example:

| Account | Type | Amount |
| --- | --- | --- |
| General Tithes Revenue | Credit | $5,000 |
| Missions Revenue | Credit | $1,200 |
| Building Fund Revenue | Credit | $750 |

Debit

The journal entry should debit a designated clearing account for the total daily electronic giving amount. Church Sync Pro already has the option to choose the "bank" account to map payouts too. This will function basically the same way only it may not be a "bank account". But for each client, we should have the option to choose this offsetting account from the list how it was originally designed.

The clearing account should be configurable within Church Sync Pro.

Example:

| Account | Type | Amount |
| --- | --- | --- |
| Funds in Transit | Debit | $6,950 |

Data Source Requirements

Source System

- Planning Center Online remains the authoritative source for contribution data.

- Church Sync Pro should retrieve transaction-level giving information from PCO (skipping Stripe if possible).

Filtering Logic

The system must filter transactions to include only:

- Successfully processed electronic transactions

- Stripe-originated transactions

- Transactions matching the designated processing date

QuickBooks Online Requirements

Transaction Type

- The system should create Journal Entry transactions in QuickBooks Online.

- Deposit transaction creation should be discontinued for this workflow.

Journal Entry Metadata

Each journal entry should include:

- Transaction date

- Reference or memo indicating synchronization source

- Optional sync batch ID or unique identifier for troubleshooting/audit purposes

Suggested memo format:
"Church Sync Pro - PCO Electronic Giving Sync - YYYY-MM-DD"

Existing Functionality to Retain

The following existing functionality should remain unchanged where applicable:

- Existing account mapping configuration

- Authentication and API connectivity

- Church/entity configuration settings

- Error logging and sync reporting functionality

- Administrative management tools, email notifications (e.g. missing fund mapping, etc.)

- Access levels for bookkeepers and admins

- Generally the user interface (though some language changes may be needed)

Additional Notes

The primary purpose of this architectural change is to:

- Simplify accounting workflows

- Recognize revenue as received

- Improve reconciliation flexibility

Deliverables

The revised scope should include:

- Modification of the QuickBooks posting architecture from Deposit transactions to Journal Entries

- Daily summarized journal entry generation

- Stripe-only transaction filtering

- Clearing account debit functionality

- Retention of existing revenue mapping logic

- Testing and validation of journal entry balancing and posting

- Regular publishing to Github

- Code clean-up to meet best practice standards

Acceptance Criteria

The revised functionality will be considered complete when:

- Daily journal entries are successfully created in QuickBooks Online

- Journal entries balance correctly

- Revenue account mappings function as configured

- Only Stripe/electronic transactions are included

- Cash/check transactions are excluded

- Journal entries post accurately by transaction date

- Sync logs and error handling function properly